#### Buildings

Area Offices

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | AO1 | Building/ Area Office | Western Area- Newbridge | External Approach: - Location Signage Required - Designated Parking Required - Separate Vehicle and Pedestrian Traffic - Provide Safe Storage Entrance: - New Ramp Required - Intercom Revisions - Level Access at Doors Internal Environment: - Internal Doors - Viewing Panels - Shower for Special Needs - Colour Contrast - Taps and Grab Rails |  |  | €5,150 €3,150 €15,850 Total €24,150 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | AO2 | Building/ Area office | Athy Area Office | External Approach: - Car Park: Dropped kerbs needed Poor signage Accessible bays Entrance: - Ramp/Steps Tactile paving ramp. Non slip surface required Replace handrail Signage required Intercom system Internal Environment: Replace reception desk Induction Loops New signage Fire Evacuation procedures inadequate. |  |  | €11,000 €5,300 €18,400 Total €34,700 | Transport. Health & Safety |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | AO3 | Building/ Area Office | Maynooth | External Approach: - Footpaths to be upgraded - Directional Signage - Dedicated Parking Bay - Level Access - Lighting - Storage Entrance: - Access to Temporary Offices Internal Environment: - Vision Panels in Door - Taps, Handles - Grab Handles - Internal Signage - Contrasting Colours - Induction Loop - Unisex W.C. |  |  | €24,650 €7,100 €91,200 Total €122,950 | Transport. |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | AO4 | Building/ Area office | Clane Area Office | External Approach: - Car Park: Dropped kerbs needed Poor lighting Ratio of accessible bays incorrect. Entrance: - Ramp/Steps No tactile paving at top or bottom of ramp. Internal Environment: Internal doors below min standard Fire Evacuation procedures inadequate. | Q4 08 Q4 09 Q4 09 | Q2 09 | €20,000 €5,000 €35,000 Total €60,000 | KCC - Dept of Transportation. Health & Safety |  |  |

Community Centres

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC6 | Building/ Community Centre | Castledermot Community Centre | External Approach: Footpath inadequate. No accessible parking bay. Directional Signage Entrance: Ramp required (and handrail Replace door Information signage Internal Environment: Replace doors Non slip flooring Signage Replace worktops Tactile surface Fire evacuation procedures required. No accessible toilets. Signage |  |  | €5750 €5200 €18750 Total €58,000 | Dept of Community & Enterprise |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC9 | Building/ Community Centre | Ballitore meeting House | External Approach: Footpath inadequate. No accessible parking bay. Street Furniture obstruction. Entrance: Ramp required (courtyard & building entrance) Steps inadequate Courtyard surface hazardous. Internal Environment: Internal signage inadequate Poor colour contrast Stairs inadequate Internal circulation poor Fire evacuation procedures required. No accessible toilets. | Q4 09 08 | 08 | €18,000 €15,000 €25,000 Total €58,000 | Dept of Community & Enterprise |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC10 | Building/ Community Centre | Newbridge Resource centre (LHD) | External Approach: Lack of directional signage Signage poles causing obstruction. Footpath inadequate in places Uncontrolled crossing inadequate. Entrance: Glazed doors require contrast. Consider installing automatic door Internal Environment Reception area inadequate Internal doors below standard Colour contrast poor. Signage is poor. Additional fire exits signs needed. Assembly point needs to be re-assessed Accessible Toilet requires upgrading. | Q3 08 Q4 09 |  | €55,000 €3,000 €35.000 Total €93,000 | Dept of Housing. | Transport |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC12 | Building/ Community Centre | Athy Civic Amenity Centre | External Approach: Directional signage Seating Provide footpath No accessible parking bay Provide Customer parking. Erect lighting Entrance: Dish kerb Tactile required Extend handrail Provide signage Audio system Internal Environment: Replace door Lower worktop Signage Accessible toilets. |  |  | €19500 € 3350 €7400 Total €30250 | Environment |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC 13 | Building/ Community Centre | Rathangan Community Centre (portacabin) | External Approach: Lack of signage Lack of dished kerb/tactile on footpath No accessible parking. Entrance: Entrance difficult to identify. Internal Environment: Lack of signage Internal doors below standard Fire evacuation procedures inadequate. | 2010 | 2010 | €10,000 €2,000 €25,000 Total €37,000 | Housing | Transport |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | CC 14 | Building/ Community Centre | Monasterevin Community Centre | External Approach: Footpath improvements Directional signage Lack of dished kerb/tactile on footpath No accessible parking. Entrance: Ramp Audio system Replace door Signage Internal Environment: Re-fit floor tiles New counter Provide accessible toilets Install alarm and smoke alarm |  |  | €12750 €6150 €17250 Total €36150 | Dept of Community & Enterprise | Transport |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC 15 | Building/ Community Centre | Bishopsland Community Centre | External Approach: Directional signage Seating No accessible parking bay. Driveway and footpath, maintenance Entrance: Tactile required Path inadequate Extend handrail Audio system Internal Environment: Replace door Signage Improvements to kitchen Replace bell No accessible toilets. |  |  | €6250 €3850 €7000 Total €17100 | Housing | Transport |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CC 36 | Building/ Community Centre | Riverbank Theatre | External Approach: No Directional Signage Colour Contrast needed on poles. Steps need to be upgraded. Designated car park space needs to be upgraded. Entrance: Colour contrast needed at front doors. Automatic door recommended. Internal circulation: Strong glare from glass. Better signage needed More seating is required | 2008 | 2010 | €30,000 €5,000 €6,000 Total €41,000 | Community & Enterprise. | Transport | -Upgrade of external steps 2010 Accessible route plans 08 |

Fire Stations

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 18 | Building / Fire Station | Maynooth Fire Station |  |  |  |  | KCC Dept of Transportation |  | No expenditure as the Station is to be replaced by a new station on a new site in 2009-2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 19 | Building/ Fire Station | Leixlip | External Approach: - Approach Dangerous - Designated Parking Signs Required - Dished Kerbs Required Entrance: - New Entrance to facilitate Access for all Required Internal Environment: - General Maintenance - Accessible Toilet Required - Emergency Services Required |  |  | €37,000 €6,000 €22,250 Total €65,250 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 20 | Building / Fire Station | Monasterevin Fire Station | External Approach: Directional signage inadequate Widen paths, tactile Accessible parking bay. Ramp Install alarm Entrance: Tactile required Handrail Information signage Audio system Internal Environment: Accessible toilet Signage Re-flooring |  |  | €16050 €2550 €13750 Total €32350 | KCC Dept of Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 21 | Building /Fire station | Naas Fire Station | External Approach: Directional signage inadequate. Car parking inadequate. Step leading from Car Park has no tactile - Ramp needed. Entrance: Stepped entrance Manually operated door. Internal Environment: First floor not accessible for wheelchair users No reception area Accessible toilet inadequate. Internal stairs no tactile markings. | 2009 2009 | 2010 2010 | €30,000 €10,000 €110000 Total €150000 | KCC Dept of Transportation |  | Funding required Funding required Works will not be done as there is no disabled access requirement |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 22 | Building / Fire Station | Athy Fire Station | External Approach: Directional signage inadequate Widen paths, tactile Accessible parking bay. Ramp Entrance: Canopy Signage Intercom system Internal Environment: Reception hatch Provide induction loop Signage Replace grab rails Tactile warnings Stair lift |  |  | €18150 €2000 €10900 Total €31050 | KCC Dept of Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 3 | FS 23 | Building / Fire Station | Newbridge Fire Station | External Approach: Directional signage inadequate Uncontrolled crossing points on access routes requires upgrading. No accessible parking bays. Entrance: Upgrade external steps Consider Automatic door Internal Environment: Internal signage inadequate No access to lower or upper floors for wheelchairs users. Stairs need to be upgraded. Internal circulation is poor. Toilet inadequate No fire evacuation procedures in place. | 2008 2008 2009 | 2009 2009 2010 | €40,000 €5,000 €120000 Total €165000 | KCC Dept of Transportation |  | Funding required Funding required No funding source identified. Requirement is urgent |

Leisure Facilities

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LF 24 | Building/ Leisure Facilities | Newbridge Sports Centre | External Approach. Pedestrian access inadequate Pedestrian routes need upgrading. No colour contrast on street furniture. Accessible parking bays not in proper locations. Entrance: Lack of signage at entrance. Consider automatic door. Internal Environment: Poor internal signage Reception area needs to be upgraded Colour contrast poor in corridor & in changing rm. Upgrade stairs. | 2008 | 2009 | €25,000 €5,000 €28,000 Total €58,000 | Dept Community & Enterprise KCC Dept of Transportation |  | Extension completed Accessible lift 2010. |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LF 25 | Building/ Leisure Facilities | Athy swimming pool. | New swimming pool completed. | 2008 | 2009 |  |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LF 26 | Building/ Leisure Facilities | Naas Swimming pool. | New swimming pool completed. | 2008 | 2009 |  |  |  |  |

Library

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 27 | Building/ Library | Clane Library | External Approach: No directional signage No Pedestrian route to library Ramp not to minimum standards No accessible car park spaces. Entrance: - Signage is poor. Entrance door does not meet minimum standards. Internal Environment: Reception area needs to be upgraded. No internal signage No accessible toilets Fire Evacuation procedures inadequate. | 2008 | 2010 | €20,000 €5,000 €60,000 Total €85,000 | Dept of Community & Enterprise Dept of Transport |  | Signage installed 08 Door closure unit installed 08 -Accessible circulation desk 08 -Consultancy report completed 08 -Accessible toilet 2010 -Floor plans for accessible egress 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 28 | Building/ Library | Maynooth Library | External Approach: Seating Directional signage Create level access Entrance: Information signage Warning on glazed door panels Audio system Internal Environment: Reception area needs to be upgraded. Tactile required for ramp Non slip flooring Signage Accessible toilets Stair lift Emergency exit from upstairs Replace computer desks CCTV and alarm |  |  | €5500 €1450 €62700 Total 69,650 | Dept of Community & Enterprise Dept of Transport |  | Level access 09 Completed Signage, circulation & fire procedure 09 Completed Completed Not Feasible Fire evacuation plans 09 Completed Completed |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 29 | Building/ Library | Kilcock Library | External Approach: No controlled pedestrian crossing near library. Footpath not dished/tactile paving. Lack of directional signage. No designated car park. Entrance: Consider installing an automatic door. Internal Environment: No clear internal signage. Reception area needs redesigning. No accessible toilet. Fire evacuation procedures inadequate. | 2009 | 2011 | €45,000 €5,000 €40,000 Total €90,000 | Dept of Community & Enterprise Dept of Transportation |  | New library build in progress. Due for completion June 2011 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 30 | Building/ Library | Leixlip Library | External Approach: No directional signage. Footpath to Library needs work. Bollards need contrast bands. Entrance: No clear signage. Glass doors need contrast. Internal Environment: Toilet not accessible. Redesign of reception desk Fire Evacuation procedures inadequate. | 2008 | 2010 | €6,000 €2,000 €20,000 Total €28,000 | Dept of Community & Enterprise Dept of Transportation |  | -Paths 08 -Parking Bays 08 Completed Completed -Paths for egress 08 -Upgrade accessible toilet 2010 -Automatic door installed -Improved lighting 08 -Accessible chairs 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 31 | Building/ Library | Celbridge Library | External Approach: No dished kerbs No directional signage. Entrance: Ramp at entrance needs redesigning. Steps need to be upgraded. Entrance needs to be redesigned. Internal Environment: Reception area needs to redesigned. No internal signage. Internal stairs does not comply with standards. | 2007 | 2009 | €4,000 €20,000 €30,000 Total €54,000 | Dept of Community & Enterprise Dept of Transport. |  | Completed Completed Completed Fire evacuation plans 09 Completed |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 34 | Building/ Library | Kilcullen Library | External Approach: Footpaths inadequate. No controlled pedestrian crossing. Lack of directional signage. No designated car park. Entrance: Steps at entrance - no tactile paving. Consider an automatic door. Internal Environment: No clear internal signage. Reception area not adequate. No toilet available to the public. Fire Evacuation procedures inadequate. | 2007 | 2009 | €45,000 €5,000 €45,000 Total €95,000 | Dept of Community & Enterprise Dept of Transport |  | -Paths and pavements to front and rear of building 08 -Exterior signage 08 Completed Induction loop 09 -Circulation desk 08 Completed Fire evacuation plans 09 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 35 | Building/ Library | Newbridge Library | External Approach: Footpaths inadequate. Lack of directional signage. One accessible parking bay but not good design. Entrance: Steps at entrance - no tactile paving. No tactile or visual markings. Internal Environment: No access to first floor for wheelchair users/no lift. Lighting is poor Doors do not conform to standards No accessible toilet. | 2008 | 2010 | €10,000 €6,000 €80,000 Total €96,000 | Dept of Community & Enterprise Dept of Transport |  | -Rail for footpath 08 Tactile paving & visual markings completed 09 -Tactile markings 08 -Door pull handles 08 -Reading pit remove 08 Improvements to ramp 08 Slip resident tiles 08 Accessible furniture 08 Fire evac plans 09 -Accessible toilet 2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 37 | Building/ Library | Naas Library | External Approach: Footpaths inadequate. Lack of directional signage. Ramp & Steps not up to standard. Entrance: Automatic door recommended. Internal Environment: Stairs need to be upgraded. Doors do not conform to standards No accessible toilet. | 2008 | 2010 | €25,000 €5,000 €30,000 Total €55,000 | Dept of Community & Enterprise Dept of Transportation |  | Completed Improvement at front entrance 08 Fire evac plans 09 -Accessible front door 08 Improvement to accessible toilet facilities and kitchen 08 Steps, stairs & doors completed 09 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 38 | Building/ Library | Monasterevan Library | New Library is fully accessible |  |  |  | Dept of Community & Enterprise |  | Complete |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 39 | Building/ Library | Athy Library | External Approach: Car park needs to be relined. Lack of directional signage. Accessible parking signs not visible. Entrance: Ramp at entrance. Internal Environment: Lift not fully accessible. Internal signage not clear. Internal circulation is poor. Toilets not accessible Lighting is poor. | 2008 | 2012 | €10,000 €2,000 €35,000 Total €47,000 | Athy Town Council Dept of Community & Enterprise Dept of Transportation |  | Improvements to internal circulation 09 Fire evac plans 09 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 40 | Building/ Library | Kildare Town Library | External Approach: Car park needs to be lined. Lack of directional signage. Pedestrian route needed. No designated accessible car park space. Entrance: Ramp at entrance - landing needed. Steps need to be replaced. Internal Environment: No reception area. No Internal signage Internal circulation is poor. No access to accessible toilet. Fire procedures inadequate | 2008 | 2010 | €18,000 €3,000 €25,000 Total €46,000 | Dept of Community & Enterprise Dept of Transportation |  | New library build is complete |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 41 | Building/ Library | Ballitore Library (Mary Leadbetter Hse) Listed building. | External Approach: No controlled pedestrian crossing from designated car park space across the road. Lack of directional signage. No designated car park. Entrance: No clear signage. Internal Environment: Doors are inadequate. No Internal signage Internal circulation is poor. No accessible toilet. Fire procedures inadequate | 2009 | 2012 | €35 K €1 K €60 K Total €96 K | Dept of Community & Enterprise Dept of Transportation |  | -Floor plans for accessible egress 08 -External & internal signage & fire procedures 09 -Accessible toilet 2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | LIB 43 | Building/ Library | Rathangan | External Approach: - Directional Signage - Kerbs & Tactile - Pedestrian/Vehicle Access - Maintenance Entrance: - Ramps & Access - Maintenance Internal Environment: - Glazing - Lobby - Handles - Switch Heights - Desk - Maintenance |  |  | €20,500 €10,000 €11,750 Total €42,250 | Dept. Community & Enterprise | Transp. | Upgrade to Internal Environment completed |

Office Buildings

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | OB 58 | Building/ Office | Aras Chill Dara. | External Approach: Bollards need to be have colour contrast band. Lack of directional signage. Ramp - Handrails not suitable. Steps are not slip resistant. Entrance: No clear signage Entrance door needs colour contrast. Internal Environment: Internal signage is poor. Accessible toilet - need some alternations Seating needs arm & Back rests. | May 08 May 08 Sep 08 May 08 2008 2008 | June 08 Sep 08 Dec 09 June 08 2008 2008 | €40 K €3 K €50 K Total €93 K | Corporate Services Architects |  | Mgt. Team to approve changes Path and ramps at emergency exit 2010 Accessible toilets level 0 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | OB 60 | Building/ Office National Roads Design Office | Naas | External Approach: - Directional Signage - Entrance Steps - Maintenance Entrance: - Doors & Ironmongery - Entry Systems - Seating - Loop System - Directional Signage - Maintenance Internal Environment: - Tactile Surfaces - Directional Signage - Glazing Doors - Colour Contrast Fittings - Switches Heights - Lifts - Housekeeping |  |  | €5,500 €7,100 €38,350 Total €50,950 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | OB 63 | Building/ Leixlip Town Council | Leixlip | External Approach: - Directional Signage - Access Paths - Bin Storage - Maintenance Entrance: - Access Path - Signage - Heights of Ironmongery - Maintenance Internal Environment: - Door Glazing - Induction Loop - Maintenance - Colour Contrast - Internal Signage - Kitchen Alterations |  |  | €16,250 €4,500 €27,000 Total €47,750 | Housing | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | OB 64 | Building/ Office Water- works | Newbridge | External Approach: - Ramp Access - Directional Signage Entrance: - Ramp - Lighting Internal Environment: - Reception Desk - Directional Signage - Induction Loop - Housekeeping - Lighting and Ventilation - Glazing to Doors - Counters at Kitchen |  |  | €8,500 €6,750 €17,600 Total €32,850 | Water and Environmental Services |  |  |

Parks

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 44 | Parks | St. Catherine’s Park, Leixlip | External Approach: - Designated Parking - Directional Signage - Maintenance - General Entrance - Drainage - Seating & Furniture Entrance: - New Footpaths External Environment: - Toilets |  |  | €21,250 €5,000 €20,000 Total €46,250 | Community and Enterprise | Transp. | Parking is available. Park is sign- posted from the village out |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 45 | Parks | Rye Walk, Leixlip. | External Approach: Lack of directional signage. No designated car park. Entrance: Pedestrian route needs to be upgraded. External Environment: More public lighting is needed. Seating is inadequate. No access to toilets & drinking water. | 2009 2011 Q2 09 2010 2015 |  | €6,000 €25000 €150000 Total €181000 | Dept of Community & Enterprise Dept of Transportation |  | Footpaths completed 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 46 | Parks | Liffey Valley Park, Newbridge | External Approach: - Roads and Paths - Directional Signage - Maintenance - Lighting - Benches - Bins Entrance: - Pedestrian Routes - Designated Parking - Parking External Environment: - Toilets |  |  | €218,000 €238,000 €15,000 Total €471,000 | Community and Enterprise | Transp. | Accessible benches Installed Accessible boardwalk installed Upper path re-surfaced Parking available across the road |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 47 | Parks | LHD Newbridge | External Approach: - Signage - Repair and Maintenance Entrance: - Pedestrian Routes - Paths External Environment: - Toilets |  |  | €42,500 €23,000 €15,000 Total €80,500 | Community and Enterprise | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 50 | Parks | Pound Park & Harbour Field. | External Approach: Steps need to be upgraded. Lack of directional signage. No designated car park. Entrance: No clear signage. Entrance not accessible. - Steps. . External Environment: No pedestrian route through park. No protective rail adjacent to river edge. Steps need upgrading. Public lighting not adequate. No toilet or drinking water. No seating areas. | 2012 2009 2011 2009 2012 2012 2007 2013 |  | €10000 €8000 €150000 Total €168000 | Dept of Community & Enterprise Dept of Transport |  | Steps upgraded Hand rail installed Can use canal entrance New paths Paths resurfaced New railing installed Seating areas along canal |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PK 52 | Parks | Willowbrook Park, Celbridge | External Approach: - Directional Signage - Seating - Parking bays / zones Entrance: - Gates, Paths Upgrade External Environment: - Toilets |  |  | €48,500 €24,150 €20,000 Total €92,650 | Community and Enterprise | Transp. | Upgrade to ramp |

Playgrounds

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 53 | Play grounds | Leixlip Amenity Site. | External Approach: Pedestrian routes not clearly defined. Lack of directional signage. Accessible bays need upgrading. Entrance: No clear signage Footpath is poor. External Environment: No access to toilet or drinking water. No seating. | 2010 2009 2011 2009 2011 2011 |  | €15000 €5000 €150000 Total €170000 | Dept of Community & Enterprise Dept of Transportation |  | Leixlip Amenities are subject to major redevelopment over the next 6-7 years Toilet facilities in Sport Centre which playground user can access |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 54 | Play ground | Willowbrook Park, Celbridge | External Approach: - Directional Signage - Accessible Car Spaces - Paths & Tactile - Toilet Entrance: - Seats - Waste Bins External Environment: - Toilets |  |  | €11,000 €3,500 €15,000 Total €29,500 | Community & Enterprise | Transp. | Extra bin provided |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 55 | Play grounds | Harbour Field Playground. | External Approach: Pedestrian routes not clearly defined. Lack of directional signage. No designated car park. Entrance: No clear signage Footpath is poor. Some entrances are not accessible. External Environment: Paths are not slip resistant. No protective railing along canal. No access to toilet or drinking water. Seating need armrests. | 2012 2009 2013 2009 2010 2013 2013 2015 |  | €15000 €8 000 €150000 Total €173000 | Dept of Community & Enterprise Dept of Transport |  | Harbour Field is subject to major redevelopments which are to be phased over the next 6-7 years. New teen zone and adult exercise area provided Additional footpaths installed |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 56 | Play ground | Kilcock | External Approach: - Directional Signage - Lighting - Tactile Surfaces - Contrasting Colours - Footpaths - Maintenance Entrance: - Playground - Benches - Surfaces - Gate External Environment: - Toilets |  |  | €29,000 €67,150 €15,000 Total €111,150 | Community & Enterprise | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 57 | Play ground | Kildare | External Approach: - Designated Parking Bay - Directional Signage - Surface Finish - Maintenance - Accessible Toilets Entrance: - Tactile Surfaces - Seating External Environment: - Toilets |  |  | €11,250 €3,300 €15,000 Total €29,550 | Community & Enterprise | Transp. | Gate handles installed Seating provided |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | PG 59 | Play ground | Newbridge | External Approach: - Access Path and Tactile - Directional Signage - Maintenance - Contrasting Colours Entrance: - Surfaces - Waste Bins - Seats External Environment: - Toilets |  |  | €24,500 €10,000 €15,000 Total €49,500 | Community & Enterprise | Transp. | Upgrade to surface Toilets available in Sports Centre |

Graveyard

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 74 | Burial Grounds | Allen | External Approach: - Designated Parking Entrance and Grounds: - Roads and Paths - Entrance gate - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €1,500 €2,500 €20,000 Total: €24,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 75 | Burial Grounds | Ballymore Eustace | External Approach: - Designated Parking Entrance and Grounds: - Roads and Paths - Entrance gate - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €1,500 €4350 €20,000 Total: €25,850 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 76 | Burial Grounds | Barrettstown | External Approach: - Directional Signs - Designated Parking Entrance and Grounds: - Roads and Paths - Steps and Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €14,000 €160,500 €22,500 Total €197,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 77 | Burial Grounds | Bodenstown | External Approach: - Designated Parking Bay - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Seating - Accessible Unisex Toilet - Directional Signage |  |  | €7,000 €33,500 €25,000 Total €65,500 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 78 | Burial Grounds | Broadford | External Approach: - Designated Parking Bay Entrance and Grounds: - Paths, Ramps - Seating External Environment: - Accessible Unisex Toilet |  |  | €1,500 €1,500 €20,000 Total €23,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 79 | Burial Grounds | Castledermot | External Approach: - Directional Signs - Designated Parking Entrance and Grounds: - Paths, Ramps - Wall Protection - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €21,000 €30,500 €20,000 Total €71,500 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 80 | Burial Grounds | Celbridge | External Approach: - Designated Parking Bay - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Directional Signage - Accessible Unisex Toilet |  |  | €86,500 €203,700 €20,000 Total €310,200 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 81 | Burial Grounds | Clane Abbey | External Approach: - Designated Parking Bay - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €3,750 €39,250 €15,000 Total €58,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 81(a) | Burial Grounds | Clane Mainham | External Approach: - Designated Parking Bay - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €13,000 €85,500 €23,000 Total €121,500 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 82 | Burial Grounds | Crookstown | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €28,000 €27,000 €15,000 Total €70,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 83 | Burial Grounds | Derrinturn | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €4,000 €335,000 €15,000 Total €354,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 84 | Burial Grounds | Eadestown | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet - Directional Signage |  |  | €4,000 €26,000 €20,000 Total €50,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 85 | Burial Grounds | Gormanstown | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €2,500 €59,000 €20,000 Total €81,500 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 86 | Burial Grounds | Kilcock | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €1,300 € 320 €1,900 €20,000 Total €23,520 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 87 | Burial Grounds | Kilcullen. New Abbey Graveyard. | External Approach: Lack of directional signage. Car park surface is poor. No footpath leading to car park area. No public lighting. Entrance: No signage. External Environment: Footpath is not wide enough. No Signage. No access to toilet or drinking water. Seating needs armrests. | 2009 2009 2011 | 2009 2009 2011 | €150000 €10000 €160000 Total €320000 | Dept of Transportation | Environ. | -Directional sign posts 2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 88 | Burial Grounds | Kildare | External Approach: - Designated Parking - Directional Signage Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €4,000 €31,950 €20,000 Total €55,950 | Water & Environment Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 89 | Burial Grounds | Kilmeade | External Approach: - Designated Parking - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €13,000 €45,000 €15,000 Total €73,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 90 | Burial Grounds | Kilshanroe | External Approach: - Designated Parking - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €8,000 €115,000 €15,000 Total €138,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 91 | Burial Grounds | Leixlip | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €178,000 €129,500 €15,000 Total €332,500 | Water & Environmental Services | Transp. | Directional sign posts 2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 92 | Burial Grounds | Maynooth | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €40,000 €102,000 €20,000 Total €162,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 94 | Burial Grounds | Kilbelin, Newbridge graveyard. | External Approach: No separate pedestrian access from car park. Lack of directional signage. Car park surface needs to be lined. Public lighting inadequate. Entrance: No pedestrian crossing from entrance. No signage. External Environment: Pedestrian routes are poor. No Signage. No accessible toilet. More seating needed. | 2009 2010 2010 | 2009 Q4 09 2010 2010 | €65,000 €60,000 €180000 Total €305000 | Water & Environmental Services | Environ. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 95 | Burial Grounds | Nurney graveyard. | External Approach: Designated car parking Entrance: Provide side hung gate No signage. External Environment: Pedestrian routes are poor. No accessible toilet. |  |  | 1,500 800 350 380 20,000 Total: 23,030 | Water & Environmental Services | Environ. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 96 | Burial Grounds | Prosperous | External Approach: Lack of directional signage. External Environment: Pedestrian routes are poor. No accessible toilet. More seating needed. |  |  | € 300 21,500 Total: 21,800 | Water & Environmental Services | Transp |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 97 | Burial Grounds | Rathangan | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €6,500 €49,000 €20,000 Total €75,500 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 98 | Burial Grounds | Staplestown | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €5,000 €200 €2,350 €21,000 2,000 20,000 Total: €50,550 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 99 | Burial Grounds | Straffan | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €3,000 €163,500 €15,000 Total €181,500 | Water & Environmental Services | Transp. | Directional sign posts 2010 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 100 | Burial Grounds | Suncroft | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: - Accessible Unisex Toilet |  |  | €6,000 €42,000 €15,000 Total €63,000 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 100 a | Burial Grounds | Suncroft (Carna) | External Approach: - Designated Parking - Paths - Directional Signs Entrance and Grounds: - Paths, Ramps - Maintenance - Seating External Environment: |  |  | €5,000 €76,250 €20,000 Total €101,250 | Water & Environmental Services | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 101 | Graveyard | St Michael's, graveyard Athy. | External Approach: Pedestrian routes need to be clearly defined Lack of directional signage. Car park surface needs to be lined. Public lighting inadequate. Service covers protruding. Entrance: No separate pedestrian access Entrance from car park is stepped. No signage. External Environment: Pedestrian routes surfaces are poor. No Signage. No toilet facilities. More seating needed with no armrests. | Q4 2009 Q4 2009 Q4 2009 Q4 2010 Q4 2009 Q4 2009 Q4 2009 Q4 2009 2009 2009 2012 | Q4 2011 Q4 2011 Q4 2011 Q4 2013 Q4 2011 Q4 2015 Q4 2011 Q4 2011 2012 2011 2014 | €85000 €25000 €180000 Total 290000 | Athy Town Council Dept of Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 102 | Graveyard | St Corbans graveyard. Naas | External Approach: Unauthorised crossing points on approach roads. Lack of directional signage. No official car park. Public lighting inadequate. . Entrance: Pedestrian access gate is broken. No signage. External Environment: Some Pedestrian routes surfaces are poor. No Signage. No toilet facilities. No seating. | 2008 2007 2008 2008 2009 2007 | 2008 2007 2008 2008 2009 2007 | €250000 €15000 €200000 Total €465000 | Naas Town Council Dept of Transportation |  | Crossing installed at Ashgrove in 2007 Car park facilities inside but no room and plans on site or vicinity for official car park Toilet available in caretakers lodge during office hours |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | GY 104 | Burial Grounds | Kilcullen. St Brigids Graveyard. | External Approach: Lack of directional signage. Car park surface needs to be lined. No public lighting. Entrance: No signage. External Environment: Pedestrian routes need to clearly defined. No Signage. No access to toilet facilities. More seating needed. | 2009 2010 2011 | 2009 2010 2011 | €15000 €7000 €150000 Total €167000 | Dept of Transportation | Environ. | Directional sign posts 2010 |

Car Parks

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CK 105 | Car Parks | Church Car Park, Athy | External Approach: Lack of directional signage. Entrance: No signage. Pedestrian entrance to Carpark is not accessible External Environment: Pedestrian routes are not clearly defined No Signage. No toilet facilities. No seating. Carpark is not lined. Inadequate public lighting. | 2009 2009 2008 2008 2008 2009 2010 2012 | 2011 2011 2011 2011 2011 2011 2012 2014 | €3000 €15000 €150000 Total €168000 | Athy Town Council Dept of Transportation |  | Feasibility of toilet to be assessed as toilet currently within 5 minutes |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | CK 106 | Car Parks | Shaw's Car Park Athy | External Approach: Lack of directional signage. Entrance: Poor signage. External Environment: Accessible parking bays need to upgraded. Pedestrian routes are not clearly defined. Poor Signage. No toilet facilities. No seating areas. Pay parking in operation not all pay parking machines are accessible. | 2009 2009 2009 2009 2009 2009 2009 | 2011 2011 2012 2011 2011 2011 2012 | €5000 €2000 €130000 Total €137000 | Athy Town Council Dept of Transportation |  | Feasibility of toilet to be assessed as toilet currently within 5 minutes |

Streetscapes

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 68 | Street- Scape | Athy | 16Km of Pedestrian routes audited. Approx 50% of Footpaths need upgrading 60 uncontrolled crossing points require upgrading ie: Dish Kerbs Tactile Paving Clearly Defined Pedestrian Route. 5 Controlled crossings points. Consider installing crossings on: Carlow Road by School Stradbally Rd by Hospital Leinster Street North Monasterevan Road adjacent to St Joesphs Terr. Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. | Q1 09 2008 Q1 09 2009 2008 | Q4 11 2015 Q4 11 2015 2015 | €880000 €600000 €125000 €20000 €20000 | Athy Town Council Dept of Transportation Planning Dept |  | Woodstock Street and Kilkenny Rd. improvements 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 68 | Street- Scape | Athy | Bus Stops Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System (Universal Accessible toilets required (Accessible parking bays require redesign as per KCC recommendations and more accessible bays required around town centre area. | 2008 2008 | 2015 2015 2013 | €80000 €100000 €45000 Total 1,870, 000 | Athy Town Council Transport Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 68 | Street- Scape | Athy | 2,130 m of Pedestrian route audited. Approx. 170m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 660m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 115 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 43 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 2 No. new controlled crossings required. |  |  | € 85,000 234,000 246,000 55,000 30,000 | Transportation | Athy Town Council | Significant progress has been made on footpaths Further work planned for 2011/12 Athy Traffic Management Plan has commenced |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 68 | Street- Scape | Athy | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 25,000 -- -- 13,000 2,000 15,000 -- -- 33,000 53,000 Total €791,500 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 69 | Street- scape | Newbridge | 19km of Pedestrian route audited. Approx 45% of footpaths need upgrading Approx. 85 uncontrolled crossing require upgrading. ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. 18 Controlled Crossing points: 6 need to be redesigned. Consider installing crossings on: Naas Road Kilcullen Road C5 on Station rd needs to be turned on. | Q1 09 | Q4 11 | €940000 €850000 €450000 | Dept of Transportation Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 69 | Street- scape | Newbridge | Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. Bus Stops Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System. Provide level resting areas along all routes over railway lines. Some Accessible parking bays require redesign as per KCC recommendations. |  |  | €25000 €30000 €60000 €25000 Total 2,380,000 | Dept of Transportation Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 69 | Street- scape | Newbridge | 2,310 m of Pedestrian route audited. Approx. 190m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 185m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 33 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 24 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 94,000 65,000 57,500 34,500 -- -- | Transportation |  | Pairc Mhuire paths re-surfaced |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 69 | Street- scape | Newbridge | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 24,950 -- -- 1,000 3,000 15,000 -- -- -- -- 197,350 Total €492,300 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 01 | SS 70 | Street- scape | Naas | 27km of Pedestrian route audited. Approx 45% of footpaths need upgrading Approx. 90 uncontrolled crossing require upgrading: ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. 15 Controlled Crossing points: Consider installing crossings on: Ballymore Eustace Road Kilcullen Road Dublin Road | Q1 09 Q2 09 | Q4 11 Q4 11 | 1336000 €900000 €375000 | Naas Town Council Dept of Transportation Planning Dept |  | New traffic Management system being developed for Naas. Report expected summer 08- This report will identify TMS requirements for Naas |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 70 | Street- scape | Naas | Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. Bus Stops Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System. Provide level resting areas along all routes over old railway line and on elevated routes. Some Accessible parking bays require redesign as per KCC recommendations and more accessible bays required around town centre area. Accessible WC needs to be relocated to a more appropriate location. | 2008 | 2008 | €30000 €150000 €40000 €35000 €100000 Total 2,966,000 | Naas Town Council Dept of Transport. Planning Dept |  | Seating installed under Urban Renewal Scheme Bus stops part of TMS Seating already provided Bays provided under new byelaws in 2008 To be agreed with NTC- termination notice required |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 70 | Street- scape | Naas | 17320 m of Pedestrian route audited. Approx. 365m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 100m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 78 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 24 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 2 No. new controlled crossings required. |  |  | € 183,000 39,500 121,000 22,250 20,000 | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 70 | Street- scape | Naas | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 6,650 -- -- 1,500 2,000 15,000 -- -- -- -- 25,900 Total €446,800 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 71 | Street- scape | Maynooth | 17.4km of Pedestrian route audited. Traffic Management plan required for Maynooth Approx 30% of Footpaths need upgrading Approx. 70 uncontrolled crossing points require upgrading ie: Dish Kerbs Tactile Paving Clearly Defined Pedestrian Route. 12 Controlled crossings points. Consider installing crossings on: Dunboyne Road Dublin Road Rathcoffey Road. Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. | Q1 10 | Q4 11 | €624000 €700000 €300000 €20000 €20000 | Dept of Transportation Planning Dept. |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 71 | Street- scape | Maynooth | (Accessible parking bays require redesign as per KCC recommendations Bus Stops: Inadequate crossing points at bus stops on: Dublin Road - B12, B13 Kilcock Road - B10, B11 Celbridge Road - B7, B8 Universal Accessible toilets required Shared footpath/cycle track need segregated tactile at start and finish of track. Provide level resting areas along all routes over railway lines. | Q1 09 | Q4 10 | €100000 €45000 €100000 €20000 €30000 Total 1,959,000 | Dept of Transportation Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 71 | Street- scape | Maynooth | 1,765 m of Pedestrian route audited. Approx. 550m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 360m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 35 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 17 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 2 No. new controlled crossings required. |  |  | € 280,000 125,750 48,000 21,500 35,000 | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 71 | Street- scape | Maynooth | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 23,000 -- -- 1,500 8,250 15,000 -- -- -- -- 88,750 Total €646,750 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 72 | Street- scape | Leixlip | 19km of Pedestrian route audited. Approx 35% of footpaths need upgrading Approx. 65 uncontrolled crossing require upgrading: ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. 9 Controlled Crossing points: 6No require redesign Consider installing pedestrian phase into lights at Confey Bridge. | Q1 08 | Q4 09 | €732000 €650000 €225000 | Maynooth Area Office Dept of Transportation Planning Dept |  | Footpath improvements on: -Maynooth Rd. -Main St. -Captain’s Hill -Celbridge Rd. 2008 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 72 | Street- scape | Leixlip | Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. 19 No. Bus Stops Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System. Provide level resting areas particularly along Captains Hill and Station Road. Bottom of Captains Hill requires major reconstruction works. Accessible WC required in Leixlip. Signage poor on all approaches and in the town centre. |  |  | €35000 €20000 €75000 €150000 €35000 €500000 €100000 €50000 Total 2,572,000 | Town Council Dept of Transportation Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 72 | Street- scape | Leixlip | 1,811 m of Pedestrian route audited. Approx. 190m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 650m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 54 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 16 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 2 No. new controlled crossings required. |  |  | € 95,000 240,250 94,500 24,000 45,000 | Transportation |  | Cobble lock relayed in some areas |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 2 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 72 | Street- scape | Leixlip | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 44,750 -- -- 7,500 6,500 15,000 75,000 -- -- 43,000 Total €690,500 |  |  | Some re-surfacing work carried out Hedges cut in many places |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Link | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 73 | Street- scape | Celbridge | 16km of Pedestrian route audited. Approx 45% of footpaths need upgrading Approx. 45 uncontrolled crossing require upgrading: ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. 6 Controlled Crossing points: of which 2no. require complete redesign. Consider installing crossings on: Bridge by Lucan Road / Hazelhatch road junction. Consider turning on lights on Main Street or remove tactile. | Q1 09 | Q4 11 | €792000 €450000 €150000 €75000 €300000 | Dept of Transportation Planning Dept |  | Crossing installed on the Hazelhatch Road 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Phase 1 |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 73 | Street- scape | Celbridge | Seating required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. 10 Bus Stops Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System. 2No. Accessible parking bays require redesign. 2No accessible parking bays in Car park require relocation and entire car parking area requires appropriate lining and signing. Inadequate number of accessible bays around town centre. Accessible WC required in the town. Signage poor in town centre and on approach roads |  |  | €45000 €55000 €200000 €10000 €20000 €120000 €100000 €65000 Total 2282000 | Dept of Transportation Planning Dept |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 108 | Street- scape | Monasterevin | 2,250 m of Pedestrian route audited. Approx. 50m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 115m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 16 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 26 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 25,000 40,500 32,000 39,500 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 108 | Street- scape | Monasterevin | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 34,350 -- -- -- -- -- -- 15,000 -- -- -- -- 99,050 Total €285,400 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 109 | Street- scape | Kilcullen | 6km of Pedestrian route audited. Traffic Management plan required for Kilcullen. Approx 50% of footpaths need upgrading Approx. 30 uncontrolled crossing require upgrading: ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. 1 Controlled Crossing points: Consider installing crossings on Naas Road by Hillcrest Estate Bridge Location | Q1 09 | Q4 11 | €330000 €300000 €50000 | Dept of Transportation Planning Dept |  | Install zebra crossing Athy Rd. 08 |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 109 | Street- scape | Kilcullen | As Kilcullen is elevated seating and level resting areas are required on a number of routes. Street Furniture needs to be co-ordinated and highlighted. Bus Stop Inadequate Consider negotiating with Service Provider to initiate a more accessible Public Transport System. Some Accessible parking bays require redesign as per KCC recommendations and more accessible bays required around town centre area. Accessible WC required in Kilcullen |  |  | €65000 €15000 €15000 €30000 €100000 Total €875000 | Dept of Transportation Planning Dept |  | Some colour contrast provided. |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 119 | Street- scape | Allenwood | 1,660 m of Pedestrian route audited. Approx. 1400m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 200m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 17 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 10 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 1 No. new controlled crossings required. |  |  | € 700,000 70,000 31,500 15,500 50,000 | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 119 | Street- scape | Allenwood | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 4,250 5,000 2,000 16,000 15,000 -- -- 2,500 22,950 Total €934,700 |  |  | Kerbing and footpaths installed in 2010. |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 120 | Street- scape | Ballitore | 1,830 m of Pedestrian route audited. Approx. 1250m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 275m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 16 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 10 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 1 No. new controlled crossings required. |  |  | € 624,500 10,000 30,500 19,500 20,000 | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 120 | Street- scape | Ballitore | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 12,000 -- -- -- -- 11,000 15,000 -- -- 5,000 2,000 Total €749,500 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 121 | Street- scape | Ballymore Eustace | 3,195 m of Pedestrian route audited. Approx. 1496m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 100m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 25 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 12 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 2 No. new controlled crossings required. |  |  | € 748,000 38,000 56,000 17,000 60,000 | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 121 | Street- scape | Ballymore Eustace | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 33,500 10,000 -- -- 3,000 15,000 -- -- -- -- 78,000 Total 1,058,500 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 122 | Street- scape | Carbury | 0,60k m of Pedestrian route audited. Approx. 380m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 0m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 0 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 0 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 190,000 -- -- -- -- -- -- -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 122 | Street- scape | Carbury | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic Calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | -- -- -- -- -- -- -- -- 15,000 -- -- 8,000 5,000 Total €198,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 123 | Street- scape | Clane | 3,810 m of Pedestrian route audited. Approx. 100m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 210m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 63 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 50 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 50,000 74,500 100,250 52,500 -- -- | Transportation |  | Improved dished kerbing and tactile paving installed on the main routes to schools and public transport in 2010. |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 123 | Street- scape | Clane | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 5,500 6,250 -- -- 950 15,000 -- -- -- -- 10,550 Total €315,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 124 | Street- scape | Johnstown Bridge | 1,280 m of Pedestrian route audited. Approx. 710m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 650m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 6 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 8 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 346,000 208,000 11,000 18,000 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 124 | Street- scape | Johnstown Bridge | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 24,000 -- -- -- -- -- -- 15,000 -- -- 145,000 10,000 Total €777,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 125 | Street- scape | Kildangan | 0,98 km of Pedestrian route audited. Approx. 220m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 75m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 2 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 4 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 119,000 24,000 4,000 4,000 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 125 | Street- scape | Kildangan | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 3,000 -- -- -- -- -- -- 15,000 -- -- 40,000 26,000 Total €235,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 126 | Street- scape | Kildare Town | 3,995 m of Pedestrian route audited. Approx. 730m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 380m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 50 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 26 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 372,850 136,000 101,000 37,000 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 126 | Street- scape | Kildare Town | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 42,350 4,000 3,000 -- -- 35,000 -- -- -- -- 276,300 Total 1,007,500 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 127 | Street- scape | Kill | 0,530 km of Pedestrian route audited. Approx. 0m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 218m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 20 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 28 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € Nil 76,450 34,000 29,500 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 127 | Street- scape | Kill | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 6,200 16,500 4,500 3,000 15,000 -- -- -- -- 18,850 Total €204,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 128 | Street- scape | Kilmeage | 1,130 m of Pedestrian route audited. Approx. 600m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 200m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 10 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 10 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 412,500 72,500 16,500 9,000 -- -- | Transportation |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 128 | Street- scape | Kilmeague | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 3,500 -- -- -- -- -- -- 15,000 -- -- -- -- 6,000 Total €535,000 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 129 | Street- scape | Prosperous | 1,420 m of Pedestrian route audited. Approx. 90m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 195m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 32 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 18 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 3 No. new controlled crossings required. |  |  | € 45,000 68,000 60,500 18,000 20,000 | Transportation |  |  |
| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 129 | Street- scape | Prosperous | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 4,000 11,000 -- -- 27,000 15,000 -- -- 60,000 26,000 Total €354,500 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 130 | Street- scape | Rathangan | 1,630 m of Pedestrian route audited. Approx. 165m new footpaths required including: - Dished Kerbs - Tactile Paving Approx. 100m existing footpaths to be upgraded including: - Dished Kerbs - Tactile Paving 30 No. new uncontrolled crossings required including: - Dished Kerbs - Tactile Paving 8 No. existing uncontrolled crossings upgrade required including: - Tactile Paving 0 No. new controlled crossings required. |  |  | € 83,000 35,950 67,500 7,500 -- -- | Transportation |  | New Street re-surfaced footpaths |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 130 | Street- scape | Rathangan | Seating, street furniture and obstructions. Bus Stop Inadequate. Consider negotiation with Services Provider to accessibility to stops. Accessible bays to be provided or upgraded. Signage to be provided or upgraded. Accessible toilets to be provided. General Lighting to be provided. Traffic calming to be provided. Maintenance and repairs including: - Footpath Repairs - Painting and Colour Contrast - Cutting back Vegetation |  |  | 4,000 -- -- -- -- 6,000 15,000 -- -- -- -- 147,800 Total €366,750 |  |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 131 | Street- scape | Moone | Crossings require upgrading. ie Dish Kerbs Tactile Paving Improvements to bus stop Provide adequate seating with arm rests Provide footpaths Designated parking space |  |  | 6,150 4,050 700 28,000 1,500 Total: €40,400 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 132 | Street- scape | Carragh | Crossings require upgrading. ie Dish Kerbs Tactile Paving Re-surface footpath Relay tactile paving in direction of line of travel Provide footpaths Move barrier |  |  | 3,850 600 2,450 8,500 1,000 Total: €16,400 | Transport |  | Tactile paving completed Footpath provided at Old Chapel Wood |
| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 133 | Street- scape | Suncroft | Crossings require upgrading. ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. Re-surface footpath Provide footpaths Designated parking space Provide pedestrian crossing |  |  | 7,650 40,000 125,000 1,500 40,000 Total €214,150 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 134 | Street- scape | Kilcock | Crossings require upgrading. ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. Re-surface footpath Highlight street furniture and poles Provide footpaths Designated parking space Provide bus shelter Handrail for steps Provide seating Provide guardrail at canal edge Unisex toilets |  |  | 43,900 125,500 500 71,900 1,500 3,000 1,700 1,300 49,000 20,000 Total: 318,300 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 135 | Street- scape | Castledermot | Crossings require upgrading. ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. Re-surface footpath Highlight street furniture and poles Provide footpaths Provide bus shelter Unisex toilets |  |  | 40,890 4,000 250 344,000 3,000 20,000 Total: €412,140 | Transport |  |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 1 | SS 137 | Street- scape | Timolin | Crossings require upgrading. ie Dish Kerbs Tactile Paving Clearly defined Pedestrian route. Provide adequate seating Provide footpaths Reduce slope on footpath |  |  | 15,450 1,300 51,950 9,000 Total: €77,700 | Transport |  |  |

National  Monuments

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 111 | National Monument | Castle at Kinnefad | External Approach: - Directional Signage - Designated Parking Entrance: - Pedestrian Access Routes External Environment: - Toilets |  |  | €32,500 €35,000 €20,000 Total €87,500 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 112 | National Monument | Carbury Carbury Church | External Approach: - Designated Car Space Entrance: - Pathway for All - Gate - Maintenance External Environment: - Toilets |  |  | €20,000 €192,500 €20,000 Total €232,500 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 113 | National Monument | St. Patrick’s Chapel, Ardrass | External Approach: - Road, Paths - Directional Signage - Designated Parking Entrance: - Pedestrian Routes - Lighting - Maintenance and Repair External Environment: - Toilets |  |  | €25,000 €78,500 €20,000 Total €123,500 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 114 | National Monument Arch of Haynestown Castle | Haynestown | External Approach: - Roads - Parking Entrance: - Directional Signage - Maintenance - Access Route External Environment: - Toilets |  |  | €275,000 €44,000 €20,000 Total €339,000 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 115 | National Monument | Great Connell Standing Stone | External Approach: - Directional Signage - Designated Parking Entrance: - Pedestrian Access Routes External Environment: - Toilets |  |  | €120,000 €22,500 €20,000 Total €162,500 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 116 | National Monument | Belan, Moone Eagle Monument, | External Approach: - Directional Signage - Designated Parking Entrance: - Access Routes External Environment: - Toilets - Bins |  |  | €37,500 €60,000 €22,000 Total €119,500 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 117 | National Monument | Balnafagh Balnafagh Lake | External Approach: - Signage - Car Park Entrance: - Access Route External Environment: - Toilets |  |  | €12,500 €157,500 €20,000 Total €190,000 | Planning | Transp. |  |

| Priority | Ref No | Category | Location/Site | Action | Timeframe | Budget | Lead Dept | Linkage | Detail of Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Start Date | End Date |  |  |  |  |
| 2 | NM 118 | National Monument | Leixlip Leixlip Spa | External Approach: - Directional Signage - Information - Designated Parking - Steps Ramps - Bollards Entrance: - Area Around Spa External Environment: - Toilets - Seating |  |  | €41,500 €278,500 €27,250 Total €347,250 | Planning | Transp. |  |

## In consultation with:

#### Athy Access Group

Action
On Disability

Enable Ireland Kildare Services

- KARE

Founded 1967                                 Promoting Inclusion for People with Intellectual Disabilities

- Kilcullen Access Group

- Kildare Network of People with Disabilities

### Naas Access Group

- Newbridge Access Group

For information or assistance on access issues relating to the services and facilities provided by Kildare Local Authorities, please contact

Access Officer

Corporate Services

Áras Chill Dara

Devoy Park

Naas

### Co. Kildare

accessofficer@kildarecoco.ie

Phone: 045  980751

<http://www.kildarecoco.ie >